A Sprint is a fixed period or duration in which a team works to complete a set of tasks.
An Epic is a big task or feature that is too large to complete in one sprint. It is broken down into smaller tasks (stories).
A Story is a small task that is part of an Epic.
A Story Point is a number that represents how much effort a story takes to complete (Fibonacci series used: 1, 2, 3, 5).

1 – Very Easy task
2 – Easy task
3 – Moderate task
5 – Difficult task

Story Point Scale – 5 (1, 2, 3, 5)

Sprint 1

Project Setup & UI Development (Epic 1)
Setup Streamlit Project Structure (USN1) – 2
Design User Input Interface (USN2) – 3
Input Validation Implementation (USN3) – 2

AI Model Integration (Epic 2)
Integrate Gemini Flash Lite Model (USN4) – 5
Recipe Generation using Prompt Engineering (USN5) – 3

Output Display (Epic 3)
Display Generated Recipe Clearly (USN6) – 2

Total Story Points in Sprint 1 =
      2 + 3 + 2 + 5 + 3 + 2 = 17

Sprint 2

Feature Enhancement (Epic 4)
Add Programming Joke Feature (USN7) – 2
Improve Prompt Customization (USN8) – 3
Add Recipe Download / Copy Option (USN9) – 2

Testing & Optimization (Epic 5)
Application Testing (USN10) – 3
Optimize API Calls & Performance (USN11) – 3

Deployment (Epic 6)
Deploy Application on Streamlit Cloud (USN12) – 5

Total Story Points in Sprint 2 =
       2 + 3 + 2 + 3 + 3 + 5 = 18

Total Story Points

Sprint 1 = 17
Sprint 2 = 18

Total Story Points = 17 + 18 = 35

Number of Sprints = 2

Velocity = Total Story Points Completed / Number of Sprints
Velocity = 35 / 2
Velocity = 17.5 ≈ 18 Story Points per Sprint

Your team’s velocity is approximately 18 Story Points per Sprint.